## Slide 1
Next Generation Jammer
PMM Review

## Slide 2: Agenda
Driving path tasks and tasks completed on driving path
Milestone Summary
Upcoming reviews
Late tasks
Performance indicators

## Slide 3: Driving Path
ID | Unique ID | Task Name | Dur | Predecessor | Start | Fin
NA | NA | NA | NA | NA | NA | NA
Driving Path

## Slide 4: Completed Driving Path Tasks (current Fiscal Month)
Completed Tasks
None this month

## Slide 5: Late Tasks (current Fiscal Month)
UID | CA | TASK NAME | TS | Start | Finish | BL Start | BL Finish | HRs | PMT | Reason | Impacted | DUR | Est Start | Est Fin
NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA

## Slide 6: Upcoming Tasks (current Fiscal Month)
UID | CA | TASK NAME | TS | Start | Finish | BL Start | BL Finish | HRs | PMT | Reason | Impacted | DUR | Est Start | Est Fin
NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA

## Slide 7: Chart
Chart: 
| Task 4 ¦ 04/10
TASK_START | 41365
TaskDuration | 153
TB_START | 41365
BaseDuration | 9
Baseline
Forecast

## Slide 8: Schedule Performance – Delinquent Starts to BL
Chart: 
| Category 1 | Category 2
Completed Starts | 1 | 2 | 0
Forecast Completed Starts | 1 | 2
Delinquent Starts | 1 | 2
Forecast Delinquent Starts | 1 | 2
Cum Open Delinquent Starts | 1 | 2
Forecast Cum Open Delinquent Starts | 1 | 1

## Slide 9: Schedule Performance – Delinquent Finishes to BL
Chart: 
| Category 1 | Category 2
Completed Finishes | 1 | 2 | 0
Forecast Completed Finishes | 1 | 2
DelinquentFinishes | 1 | 2
Forecast Delinquent Finishes | 1 | 2
Cum Open Delinquent Finishes | 1 | 2
Forecast Cum Open Delinquent Finishes | 1 | 1

## Slide 10: Schedule Performance – Baseline Execution Index (BEI)
Chart: NGJ TM EXT(Baseline Execution Index)
| Category 1 | Category 2
BEI Start | 0 | 1
BEI Finish | 0 | 1
BEI Forecast Start | 0 | 1
BEI Forecast Finish | 0 | 0

## Slide 11: Summary
Driving path status
Key Milestone status
Upcoming reviews