## Slide 1
Next Generation Jammer
PMM Review

## Slide 2: Agenda
Driving path tasks and tasks completed on driving path
Milestone Summary
Upcoming reviews
Late tasks
Performance indicators

## Slide 3: Driving Path
ID | Unique ID | Task Name | Dur | Predecessor | Start | Fin
Driving Path

## Slide 4: Completed Driving Path Tasks (current Fiscal Month)
Completed Tasks
Bullet1
Bullet2

## Slide 5: Late Tasks (current Fiscal Month)
UID | CA | TASK NAME | TS | Start | Finish | BL Start | BL Finish | HRs | PMT | Reason | Impacted | DUR | Est Start | Est Fin

## Slide 6: Upcoming Tasks (current Fiscal Month)
UID | CA | TASK NAME | TS | Start | Finish | BL Start | BL Finish | HRs | PMT | Reason | Impacted | DUR | Est Start | Est Fin

## Slide 7: Chart
Chart: 
| Task 1: 12/20
 | 41628
 | 1

## Slide 8: Schedule Performance – Delinquent Starts to BL
Chart: 
| Cat
Completed Starts | 1
Deliquent Starts | 1
Forecasted Completed Starts | 1
Forecasted Delequint Starts | 1
Cum Open Delequient Starts | 1
Forecasted Cum Open Delequeint Starts | 1

## Slide 9: Schedule Performance – Delinquent Finishes to BL
Chart: 
| Cat
Completed Finishes | 1
Deliquent Finishes | 1
Forecasted Completed Finishes | 1
Forecasted Delequint Finishes | 1
Cum Open Delequient Finishes | 1
Forecasted Cum Open Delequeint Finishes | 1

## Slide 10: Schedule Performance – Baseline Execution Index (BEI)
Chart: 
| Category 1
BEI Start | 4.3
BEI Finish | 2.4
BEI Forecast Start | 2
BEI Forecast Finish | 1

## Slide 11: Summary
Driving path status
Key Milestone status
Upcoming reviews